# 📄Test Plan: SauceDemo E-Commerce    Application

### 1. Introduction & Objective

The objective of this Test Plan is to define the testing strategy, scope, resources, and execution workflow for the SauceDemo simulated e-commerce platform ([https://www.saucedemo.com/](https://www.saucedemo.com/)). The primary goal is to validate core functional flows, ensure data consistency across user transactions, and verify system resilience prior to test automation.

### 2. Scope of Testing

#### 2.1 In-Scope (Functional Testing)

- Authentication Module: Login with valid/invalid credentials, locked-out user scenarios, and access control.

- Product Catalog & Filtering: Product sorting (alphabetical and price-based) and item detail view navigation.

- Shopping Cart Module: Adding/removing items, persistence of selected items, and dynamic cart badge counter updates.

- Checkout Flow: Customer information validation, field constraints, calculation of Subtotal, Tax (8%), and Total price.

#### 2.2 Out-of-Scope

- Performance and Load Testing.

- Payment Gateway Integration (transactions are simulated).

- Cross-browser compatibility testing outside Chromium-based browser

- Accessibility testing (WCAG compliance).

### 3. 3. Test Strategy & Types of Testing

- Functional Manual Testing: Executing black-box test cases based on defined functional requirements.

- Negative & Boundary Testing: Validating input fields with missing data and special characters (e.g., Zip/Postal Code validation).

- Exploratory Testing: Unscripted testing focused on discovering unhandled edge cases during multi-item interactions.

- Regression Testing: Re-executing core test cases after bug discovery to ensure overall system stability.

4. Entorno de Pruebas (Test Environment)

- Application Under Test (AUT): SauceDemo ([https://www.saucedemo.com/](https://www.saucedemo.com/))

- Environment: Google Chrome (Latest Version) / Windows 11

- Test Management Tool: Google Sheets / Microsoft Excel (02_Matriz_Casos_de_Prueba_y_Bugs.xlsx)

- Bug Tracking: Integrated Bug Report Matrix (GitHub Issues format)

5. Entry & Exit Criteria

Entry Criteria

- Test environment (SauceDemo) is accessible and operational.

- Test cases suite (TC-LOG, TC-CAT, TC-CRT, TC-CHK) is fully documented and reviewed.

Exit Criteria

- 100% of planned test cases (12/12) are executed.

- All identified bugs are documented with detailed steps to reproduce, environment info, and severity levels.

- Test Execution Summary report is completed.

6. Deliverables

- Deliverables Master Test Plan Document (TEST_PLAN.md)

- Test Cases Execution Matrix (Test_Cases sheet with 12 executed cases)

- Bug Report Log (Bug_Report sheet detailing defect BUG001)